# 🏆 Microsoft Build AI Hackathon 2026

# 🚀 InterviewCopilot AI – Complete Execution Plan

## 📅 Duration: 19 May 2026 – 7 June 2026

# 🎯 Project Objective

Build an AI-powered interview preparation platform that helps software professionals:

- Track companies and job applications

- Schedule interviews

- Store interview questions

- Classify questions using Azure OpenAI

- Generate interview-ready answers using AI

- View dashboards and analytics

# 🏗️ Technology Stack

## Backend

- ASP.NET Core Web API

- C#

- Entity Framework Core (Database-First)

- SQL Server

- JWT Authentication

## Frontend

- React

- JavaScript

- Axios

## AI

- Azure OpenAI Service

- Azure AI Foundry

## Cloud

- Microsoft Azure App Service

- Azure SQL Database

- GitHub

# 📦 MVP Modules

- Authentication

- Company Management

- Job Application Tracker

- Interview Scheduler

- Interview Question Bank

- AI Question Classification

- AI Answer Generation

- Dashboard

# 📅 WEEK 1: Foundation and Core Backend

## 19 May – 25 May 2026

## Day 1 – 19 May (Today)

### Project Setup

- Create solution: InterviewCopilotAI.sln

- Create ASP.NET Core Web API project

- Create React application

- Create GitHub repository

- Push initial code

- Configure Swagger

- Create folder structure:

  - Controllers

  - Services

  - Repositories

  - Models

  - DTOs

  - Data

## Day 2 – 20 May

### Database Design

Create SQL Server tables:

- Users

- Companies

- JobApplications

- Interviews

- InterviewQuestions

- AIResponses

## Day 3 – 21 May

### Entity Framework Core Database-First

- Scaffold database using EF Core

- Generate DbContext and entity classes

- Verify all entities are created

## Day 4 – 22 May

### JWT Authentication

- Register API

- Login API

- Token generation

- Password hashing

- Swagger JWT support

## Day 5 – 23 May

### Company Module

- CRUD APIs

- DTOs

- Service layer

- Repository layer

- Unit tests

## Day 6 – 24 May

### Job Application Module

- CRUD APIs

- Link applications to companies

## Day 7 – 25 May

### Revision and Buffer Day

- Refactor code

- Fix bugs

- Commit all changes

# 📅 WEEK 2: Business Modules and Dashboard

## 26 May – 1 June 2026

## Day 8 – 26 May

### Interview Scheduler Module

- CRUD APIs

- Interview status tracking

## Day 9 – 27 May

### Interview Question Bank

- Store questions

- Tag by technology and difficulty

## Day 10 – 28 May

### Dashboard APIs

- Total applications

- Upcoming interviews

- Questions solved

## Day 11 – 29 May

### React Setup

- Routing

- Layout

- Authentication pages

## Day 12 – 30 May

### React CRUD Screens

- Companies

- Applications

- Interviews

## Day 13 – 31 May

### Question Bank UI

- Add/View questions

- Dashboard widgets

## Day 14 – 1 June

### Integration Testing

- Connect React with Web API

- End-to-end verification

# 📅 WEEK 3: AI Integration and Deployment

## 2 June – 7 June 2026

## Day 15 – 2 June

### Azure OpenAI Setup

- Create Azure OpenAI resource

- Deploy GPT model

- Obtain endpoint and API key

## Day 16 – 3 June

### AI Question Classification

Example:

"What is dependency injection in ASP.NET Core?"

AI returns:

- Topic: ASP.NET Core

- Subtopic: Dependency Injection

- Difficulty: Medium

- Priority: High

## Day 17 – 4 June

### AI Answer Generation

Generate complete interview-ready answers dynamically.

## Day 18 – 5 June

### Azure Deployment

- Deploy backend to Azure App Service

- Deploy frontend to Azure Static Web Apps or App Service

- Configure Azure SQL Database

## Day 19 – 6 June

### Demo Preparation

- Record 5–7 minute demo video

- Create pitch deck

- Update README

- Take screenshots

## Day 20 – 7 June

### Final Submission

- Verify GitHub repository

- Verify live URL

- Upload video and presentation

- Submit to hackathon portal

# 🏗️ Architecture Diagram

React Frontend
      ↓
ASP.NET Core Web API
      ↓
Controllers
      ↓
Service Layer
      ↓
Repository Layer
      ↓
Entity Framework Core
      ↓
SQL Server Database
      ↓
Azure OpenAI Service

# 🎬 Demo Flow

- User logs in.

- Adds a company.

- Creates a job application.

- Schedules an interview.

- Adds interview questions.

- Clicks “Classify with AI.”

- Clicks “Generate Answer.”

- Views dashboard analytics.

# 🏆 Resume Value

This project demonstrates:

- ASP.NET Core Web API

- SQL Server

- Entity Framework Core

- JWT Authentication

- React

- Azure OpenAI

- Azure Deployment

- Full-stack architecture

- AI integration

# 🎯 Primary Goal

By 7 June 2026, you will have a complete end-to-end AI-powered application that can be showcased on:

- GitHub

- LinkedIn

- Resume

- Job Interviews

- Microsoft Build AI Hackathon submission

# 🌟 Strategic Importance

This project is especially powerful because it combines:

- Your .NET backend expertise

- React frontend skills

- Azure cloud deployment

- Artificial Intelligence

- A real-world business use case directly aligned with your own interview preparation journey

# 🚀 Suggested Daily Routine During Hackathon

| Time | Activity |
| --- | --- |
| 6:30 AM – 8:00 AM | Study concepts and architecture |
| 11:00 AM – 1:30 PM | Database and backend design |
| 3:30 PM – 9:30 PM | Coding and implementation |
| 10:00 PM – 10:30 PM | Commit to GitHub and document progress |

# 🏁 Final Vision

On 7 June 2026, you will submit a polished AI-powered full-stack application that demonstrates modern enterprise development using:

- .NET

- React

- SQL Server

- Azure

- OpenAI